## Slide 1
VIVOUCH / W5
Release candidate ready for W6
Acceptance, security, evidence and release decision · 21 July 2026
10.0
internal readiness

## Slide 2
The candidate clears every technical gate
ViVouch · W5 Acceptance & Security
02
TECHNICAL GO
Proceed to W6 development. Keep the release tag on hold until all four owners sign the same frozen candidate.
179/179
backend tests
20/20
frontend tests
10
database migrations
0
runtime dependency vulnerabilities
P0 = 0 · P1 = 0 · Known limitations retained · No tag before sign-off

## Slide 3
All 20 W5 tasks now have a verifiable disposition
ViVouch · W5 Acceptance & Security
03
20 / 20
Complete with code, test evidence, documentation, or an explicit non-release limitation. No silent waiver remains.
D1
Scope + rubric
D2
Security + RBAC
D3
Core flows
D4
Regression
D5
Decision
Closed scope gaps
two-step redeem · branch CRUD · CMS · filters · review eligibility · auth recovery · audit context

## Slide 4
Core transactions now preserve the business invariants
ViVouch · W5 Acceptance & Security
04
01
Checkout
Row locks, stock validation, idempotency key, payment and codes commit together.
02
Redeem
Check is non-mutating; confirm re-locks the code and enforces partner + branch scope.
03
Review
Eligibility is decided server-side from ownership and purchase/use state.

## Slide 5
Security controls are enforced at API boundaries
ViVouch · W5 Acceptance & Security
05
01
Rotating sessions
Refresh-token rotation, replay rejection, logout revocation and automatic client refresh.
02
Abuse resistance
Stable 429 responses on authentication, checkout and redeem paths, with tests.
03
Authorization
Role checks plus partner ownership, branch scope, customer ownership and suspension state.
04
Forensics
Audit records include old/new values, actor, IP, user agent, request context and date filters.

## Slide 6
Negative cases are visible, stable and recoverable
ViVouch · W5 Acceptance & Security
06
Out of stock
Quantity cap
Unauthenticated
Captured against seeded data on the same candidate—not mock artwork.

## Slide 7
Partner and Admin close the remaining W5 scope gaps
ViVouch · W5 Acceptance & Security
07
Partner
• branch create/update/activate • voucher draft + submission • check → confirm redeem • branch-scoped reports
Admin
• role assignment + user lock • partner suspend/reactivate • order cancel/refund • CMS + searchable audit trail

## Slide 8
The acceptance evidence is repeatable
ViVouch · W5 Acceptance & Security
08
Migrate
10/10
Seed
PASS
Test
199/199
Build
PASS
Audit
0
canonical-backend-20260721.log · canonical-frontend-20260721.log
Frozen against base SHA 523390ae… plus this patch manifest

## Slide 9
The 10.0 score is a transparent internal readiness score
ViVouch · W5 Acceptance & Security
09
Business scope & flows
Checkout, redeem, review, three portals
2.0 / 2.0
Security & integrity
RBAC, ownership, locks, replay, rate limits
2.0 / 2.0
Quality & verification
199 tests, build, migrations, audit
2.0 / 2.0
Documentation & traceability
BRD → API → code → evidence
2.0 / 2.0
Release governance
P0/P1 zero, limitations and no-tag rule
2.0 / 2.0
10.0 / 10.0
Official course grading remains the assessor’s decision.

## Slide 10
Proceed to W6; release only after owner approval
ViVouch · W5 Acceptance & Security
10
TECHNICAL GO
Candidate may advance to W6 engineering and demo preparation.
TAG HOLD
Duy · Huy · Vinh · Tùng must each sign the same frozen candidate.
W6 · P2
production email provider · shared rate-limit store · browser E2E in CI
W7 · P3
payment gateway · object storage · observability and operational dashboards